WEBSITE PROPOSAL

Afriparts Groups

Uganda Car Spare Parts Platform

Prepared by Dyran   |   TO Digital Tech   |   March 2026

Overview

Client: Afriparts Groups

Contact: James Mudarikwa   +447543267971   tawamj0023@gmail.com

Market: Kampala, Uganda

Valid until: 30 April 2026

Afriparts Groups is building a car spare parts website serving Kampala, starting with Toyota, Mercedes-Benz, Range Rover and Subaru. This proposal covers the full build, including domain, hosting, logo design and initial listings.

What Gets Built

The website will have three pages:

- Home: who you are, the brands you stock and a WhatsApp contact button

- Listings: all parts in one place, filterable by car brand, with a WhatsApp button on each listing

- Contact and Request a Part: customers can send a general message or fill in a short form to ask for a specific part (car make, model and part name), which gets sent straight to the team on WhatsApp

Everything else included in the build:

- Part listings showing the part name, car brand, model, condition (New or Used) and a stock image

- Mobile friendly and data light, designed to work well on older Android phones

- Up to 20 starter listings added by TO Digital Tech before launch

- 2 rounds of changes after the first version is shared

- Full handover so the team can add their own listings going forward

Hosting and Domain

The website will be hosted on Hostinger. There are two ways to set this up:

Option A: Annual Plan (Recommended)

Afriparts Groups pays Hostinger £64.66 per year directly. Dyran sets everything up as part of the build and hands it over. This is the cleanest arrangement because the account belongs to Afriparts Groups from day one.

What is included in the annual plan:

- Free .com domain name in the first year (renews at around £15 per year after that)

- 5 professional email addresses free for the first year, for example hello@afripartsgroups.com

- Daily backups, free security certificate and enough speed and storage for a growing catalogue

After year one, email addresses will need to move to a paid plan or an alternative free service. Dyran will advise on the best option when the time comes.

| Annual plan cost paid directly to Hostinger |  |
| --- | --- |
| Year 1 (hosting + free domain + 5 email addresses) | £64.66 |
| Year 2 onwards (hosting + domain renewal) | ~£80/year |

Option B: Monthly Plan

If paying annually upfront is not possible, Hostinger also offers a monthly plan at £14.99 per month. This still includes 5 free email addresses and no domain is included, so the domain would need to be purchased separately at around £15.

With the monthly plan there are two ways to handle it:

- Afriparts Groups sets up and pays Hostinger directly. Dyran configures the site remotely once access is shared. This keeps things simple and the account belongs to the client.

- Dyran manages the hosting on behalf of Afriparts Groups and it is added to a monthly fee alongside any other ongoing services. This suits clients who prefer one invoice and one point of contact for everything.

The annual plan works out at £5.39 per month versus £14.99 on monthly billing. Paying annually saves over £115 in the first year and includes the domain for free. This is the option Dyran recommends.

Investment

The full scope of this project is worth £850. Because this is a starter build, TO Digital Tech is offering a reduced rate of £650 to get Afriparts Groups online and growing.

| What is included | Price |
| --- | --- |
| Website build (3 pages, listings, contact and request form, WhatsApp integration) |  |
| Logo design (2 concepts, pick one, 1 round of tweaks) |  |
| Hosting and domain setup handled by Dyran |  |
| 5 professional email addresses set up and ready to use |  |
| Up to 20 starter listings added before launch |  |
| 2 rounds of changes after first version is shared |  |
| Full handover session |  |
| Total (launch rate) | £650 |

| Payment | Amount |
| --- | --- |
| Deposit to start work | £325 |
| Balance on completion, before handover | £325 |

Timeline

| Stage | Time |
| --- | --- |
| Domain, hosting and email setup | 2 days |
| Logo design | 3 days |
| Website build | 5 days |
| Listings upload (up to 20) | 2 days |
| Changes and final checks | 3 days |
| Handover and launch | 1 day |
| Total from deposit received | 2 to 3 weeks |

Not Included

- Hosting cost, paid directly to Hostinger by Afriparts Groups (see Hosting section above)

- Additional listings beyond the 20 starter listings. The team can add these themselves after handover

- WhatsApp Business account setup. This is free. Download the WhatsApp Business app, register with the business phone number and set up the profile. Dyran will walk through this during handover

- Facebook or Instagram pages. If they already exist, links to them can be added to the website

- Extra rounds of changes beyond the 2 included (£75 per round)

- Online payment processing. Customers pay via MTN or Airtel Mobile Money directly after making contact

Adding More Later

The website is built to grow. Here is what can be added as the business expands:

| Add-on | From |
| --- | --- |
| New car brand category | £80 |
| More search filters (by model, year or condition) | £100 |
| Facebook or Instagram page linked on the site | £50 |
| Monthly maintenance (updates, backups, small fixes) | £45/month |
| 4 SEO articles per month to help the site appear in Google searches | £10/month |
| Additional email addresses after year 1 | From £30/year |

The £10/month article package uses AI to write 4 short articles each month about car parts, brands and tips. These help the website show up when people in Kampala search Google for spare parts.

Next Steps

- Reply to confirm the hosting option (annual or monthly) and a start date.

- Deposit of £325 is invoiced. Work begins within 24 hours of payment.

- First version shared for feedback within 2 weeks.

- Final payment, handover and launch.

Looking forward to building this with you.

Dyran   |   TO Digital Tech   |   todigital.tech